# Initial Project Planning Template

| Date | 02 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-2037 |
| Project Name | LegalEase |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Legal Requirements & Templates | USN-1 | As a developer, I can define common legal document types and structured templates so LegalEase can generate documents consistently. | 3 | High | Deepika.B | 28 Sep 2026 | 30 Sep 2026 |
| Sprint-1 |  | USN-2 | As a user, I can enter the required details for a legal document through a guided form with validated inputs. | 3 | High | Deepika.B | 28 Sep 2026 | 30 Sep 2026 |
| Sprint-1 | Document Generation | USN-3 | As a user, I can generate a draft legal document from my selected document type and provided details. | 5 | High | Deepika.B | 28 Sep 2026 | 30 Sep 2026 |
| Sprint-1 |  | USN-4 | As a user, I can customize generated document fields, clauses, and formatting before finalizing the draft. | 3 | Medium | Deepika.B | 28 Sep 2026 | 30 Sep 2026 |
| Sprint-2 | AI Clause Assistance | USN-5 | As a user, I can receive AI-assisted clause suggestions relevant to the selected legal document and entered requirements. | 5 | High | Sabari G | 30 Sep 2026 | 02 Oct 2026 |
| Sprint-2 | Document Validation | USN-6 | As a user, I can review missing fields, inconsistent information, and basic formatting issues before generating the final document. | 3 | High | Sabari G | 30 Sep 2026 | 02 Oct 2026 |
| Sprint-2 |  | USN-7 | As a developer, I can test document-generation workflows with predefined inputs and verify the generated output against expected structures. | 3 | High | Sabari G | 30 Sep 2026 | 02 Oct 2026 |
| Sprint-2 | REST API | USN-8 | As a user, I can submit validated document details through API endpoints for document generation, clause assistance, and document preview. | 5 | High | Sabari G | 30 Sep 2026 | 02 Oct 2026 |
| Sprint-3 | AI Document Assistance | USN-9 | As a user, I can receive clear explanations and drafting assistance, with a fallback response when the external AI service is unavailable. | 5 | High | Devika P | 02 Oct 2026 | 03 Oct 2026 |
| Sprint-3 | Frontend | USN-10 | As a user, I can use a simple web interface to select a document type, enter details, generate a draft, and review the result. | 5 | Medium | Devika P | 02 Oct 2026 | 03 Oct 2026 |
| Sprint-3 | Deployment | USN-11 | As a user, I can access LegalEase through a deployed web application and generate documents from my phone or computer. | 3 | High | Devika P | 02 Oct 2026 | 03 Oct 2026 |
| Sprint-3 | Documentation | USN-12 | As a team, we have the lab report, PPT, demo script, usage instructions, and an appropriate legal-information disclaimer ready for submission. | 3 | Medium | Devika P | 02 Oct 2026 | 03 Oct 2026 |